## Slide 1
AI-Powered Password Attack Detection System
Progress Review — Defensive Authentication Anomaly Detection
Frontend + Backend
Algorithm Design
AI Integration
Phase 1 — COMPLETE | Phase 2 — Designed, pending implementation
Defensive only — no credentials, hashes, tokens, or sessions stored

## Slide 2
Problem Statement
Why does this system need to exist?
80 %
of breaches involve stolen credentials
1,000+
login attempts / min in brute-force attacks
Hours
before SOC teams detect spray campaigns
Four primary attack classes detected by this system:
Attack Class
Description
Normal Authentication
Legitimate login — baseline for anomaly scoring
Brute Force
High-rate repeated attempts against a single account
Password Spraying
One common password tried across many accounts
Credential Stuffing
Leaked username:password pairs replayed at scale
Distributed Brute Force
Brute-force spread across many IPs to evade rate limits
Security Guarantees
✓ No plaintext passwords ever stored
✓ No credential hashes retained
✓ No real authentication attempts made
✓ No tokens or session data captured
✓ User IDs pseudonymised before storage
✓ Synthetic data only — no real breach lists
Current implementation status: Phase 1 complete; Phase 2 data foundation designed and pending implementation.

## Slide 3
System Architecture
Four-layer design — status badges show what is built vs. planned
Planned
Frontend Layer
Streamlit SOC Dashboard • Real-time alert feed • Attack-type filters • Trend charts
↓
Planned
Backend / API Layer
FastAPI Inference & Alert Service • POST /events • GET /alerts • GET /health
↓
Designed
Data & Algorithm Layer
Auth-Event Schema + Privacy Pipeline • Prohibited-field scan • HMAC pseudonymisation • Canonical dataset
↓
Planned
AI / ML Layer
Detection Engine • Rule-based thresholds • Logistic Regression • Random Forest • Isolation Forest
Designed End-to-End Flow
Designed
Raw auth metadata arrives
↓
Designed
Prohibited-field scan (Phase 2)
↓
Designed
Privacy pseudonymisation (Phase 2)
↓
Designed
Canonical schema validation (Phase 2)
↓
Planned
FastAPI ingest endpoint (Phase 3)
↓
Planned
Rule engine + ML scoring (Phase 3/4)
↓
Planned
Alert to Streamlit dashboard (Phase 4)
Current implementation status: Phase 1 complete; Phase 2 data foundation designed and pending implementation.

## Slide 4
Frontend + Backend Integration
Review requirement: what is planned, how they connect, and what is already built
Planned
Frontend
Streamlit SOC Dashboard • Alert severity feed • Attack-type timeline • IP / account heatmap
REST / JSON
(Designed)
← →
Planned
Backend
FastAPI Inference & Alert Service • POST /events (ingest) • GET /alerts (query) • GET /health (diagnostics)
Implemented
Foundation
✓ Typed Pydantic schemas
✓ pydantic-settings config
✓ Typer CLI + doctor
✓ structlog logging
✓ 64 tests passing
Component-level status
Component
Technology Stack
Status
Installable package + CLI
Typer, Rich, hatchling
Implemented
Typed configuration
pydantic-settings, PyYAML
Implemented
Structured logging
structlog (JSON / console)
Implemented
Path management
pathlib, repo-root discovery
Implemented
Auth-event schema (Pydantic)
pydantic v2, HMAC pseudonymisation
Designed
Synthetic dataset builder
9-scenario generator, Parquet export
Designed
FastAPI service
FastAPI + Uvicorn
Planned
REST /events, /alerts, /health
OpenAPI auto-generated from models
Planned
Streamlit SOC dashboard
Charts, filters, live alert feed
Planned
Current implementation status: Phase 1 complete; Phase 2 data foundation designed and pending implementation.

## Slide 5
Algorithm Design
Left: Phase 2 data pipeline (Designed) | Right: Future detection algorithm (Planned)
Phase 2 — Data Pipeline
Designed
Raw Authentication Metadata
↓
Prohibited-Field Scan (reject passwords, hashes, tokens)
↓
Privacy-Preserving Pseudonymisation (HMAC-SHA256; original ID discarded)
↓
Canonical Schema Validation (Pydantic; reject malformed events)
↓
Canonical Dataset (Parquet; event telemetry only)
↓
Quality Report & Manifest (row counts, rejection rate, schema hash)
Future Detection Algorithm
Planned
Canonical Events (from Phase 2 pipeline output)
↓
Rolling-Window Behavioral Features (rates, counts, geo-delta, temporal)
↓
Rule-Based Detection (threshold checks; Phase 3)
↓
ML Classification (Logistic Regression → Random Forest → Gradient Boost)
↓
Combined Risk Score & Alert (Isolation Forest for unknown anomalies)
Current implementation status: Phase 1 complete; Phase 2 data foundation designed and pending implementation.

## Slide 6
Dataset Design and Preparation
Synthetic telemetry • Privacy-first design • Ground-truth separated • Generation pending Phase 2
Dataset Type
Realistic synthetic authentication-event telemetry
Real authentication logs may contain sensitive usernames, IP addresses, device identifiers, locations, and security information. This project uses reproducible synthetic data.
Canonical Event Dataset (11 columns)
Column Name
event_time
user_id
source_id
device_id
application_id
authentication_method
authentication_outcome
failure_reason
country_code
user_agent_family
response_time_ms
✗ identifiers are fictional or pseudonymized
✗ passwords are never stored
✗ password hashes are never stored
✗ tokens and credentials are never stored
Separate Ground-Truth Dataset (5 columns)
Column Name
event_id
campaign_id
scenario
malicious
supervised_training_eligible
Ground-truth labels are stored separately from authentication telemetry to prevent target leakage.
Behavioral Scenarios (9 planned)
• normal authentication
• brute force
• password spraying
• credential stuffing
• distributed brute force
• account-takeover indicators
• impossible travel
• bot-like activity
• novel anomaly holdout
Dataset Scale and Status
DESIGNED / IN PROGRESS
• Development target: ~50,000 events
• Automated tests: <200 deterministic events
• Schema and generation architecture: designed
• Complete dataset generation and validation: pending Phase 2 implementation
Current implementation status: Phase 1 complete; Phase 2 data foundation designed and pending implementation.

## Slide 7
AI Integration
Synthetic scenarios • Ground-truth separation • Classifier roadmap [all Designed / Planned]
Synthetic Behavioral Scenarios (9)
Designed
• Normal authentication — baseline Poisson-distributed traffic
• Brute force — high-rate single-account attack
• Password spraying — 1 attempt × many accounts
• Credential stuffing — combo-list replay pattern
• Distributed brute force — spread across many source IPs
• Account-takeover indicators — unusual access after long absence
• Impossible travel — logins from distant geos within minutes
• Bot-like activity — machine-rate cadence, identical user-agents
• Novel anomaly holdout — reserved unseen class for eval
Ground-Truth Label Separation
• Event telemetry ≠ labels — stored in separate datasets
• Canonical dataset contains NO attack labels
• Synthetic ground-truth file links via pseudonymised event ID
• Prevents target leakage when training classifiers
• Unsupervised models (Isolation Forest) use events only
Classifier Roadmap
Planned
Phase 3 — Rule Engine
Threshold-based rules Rate, IP-count, geo-delta checks FastAPI trigger on breach
Phase 4a — Supervised
Logistic Regression (interpretable baseline) Random Forest (feature importance) Gradient Boosting where justified
Phase 4b — Unsupervised
Isolation Forest Detects unknown / novel anomalies No labels required
Phase 5 — Research (optional)
Sequence modelling (if Phase 4 justifies) Explainability (SHAP / LIME) MLflow experiment tracking
Current implementation status: Phase 1 complete; Phase 2 data foundation designed and pending implementation.

## Slide 8
Completed Work
Phase 1: Implemented | Phase 2: Designed — pending implementation
Phase 1 — Engineering Foundation
Implemented
• Installable Python package (src layout, hatchling)
• Typer CLI: version, doctor, show-config commands
• pydantic-settings config (PAD_* env-var prefix)
• Multi-environment YAML: development / testing / production
• structlog structured logging (console + JSON renderers)
• Centralized pathlib path management (repo-root discovery)
• Custom exception hierarchy (ConfigurationError, etc.)
• 64 tests, 95.71 % coverage (threshold 85 %)
• mypy strict — zero type errors
• Ruff linting + formatting — all checks clean
• pre-commit hooks configured
• scripts/verify.sh — mirrors CI exactly
• Reproducible wheel + sdist build (uv build)
Phase 2 — Data Foundation
Designed
• Auth-event Pydantic schema
• Prohibited-field scan (reject credentials)
• HMAC-SHA256 user-ID pseudonymisation
• Canonical schema validation pipeline
• Synthetic data generator — 9 scenarios
• Ground-truth label file (separate from events)
• Rolling-window feature extraction module
• Parquet canonical dataset writer
• Quality report & manifest generator
• Unit tests for all new modules
• Coverage target: ≥ 85 %
Target: labelled canonical dataset ready for Phase 3 rule engine
Current implementation status: Phase 1 complete; Phase 2 data foundation designed and pending implementation.

## Slide 9
Demo & Readiness Checklist
What can be shown today vs what is coming
Ready to Demo Now
Implemented
✓ password-attack-detector version
✓ password-attack-detector doctor (all checks PASS)
✓ password-attack-detector show-config (secrets redacted)
✓ PAD_ENVIRONMENT=production python -m password_attack_detector
✓ uv run pytest → 64 passed, 95.71 % coverage
✓ uv run mypy src tests → Success (strict mode, 0 errors)
✓ uv run ruff check . → All checks passed
✓ uv build → wheel + sdist created cleanly
Upcoming Work
◦ [Designed] Auth-event schema & pseudonymisation (Phase 2)
◦ [Designed] Synthetic dataset generator — 9 scenarios (Phase 2)
◦ [Planned] FastAPI /events endpoint (Phase 3)
◦ [Planned] Rule-based detection engine (Phase 3)
◦ [Planned] ML classifiers (Phase 4)
◦ [Planned] Streamlit SOC dashboard (Phase 4)
◦ [Planned] Docker + deployment (Phase 5+)
$ bash scripts/verify.sh # mirrors CI — all checks must pass
Current implementation status: Phase 1 complete; Phase 2 data foundation designed and pending implementation.

## Slide 10
Future Work & Roadmap
Phased delivery — each phase produces artefacts that gate the next
Phase 2
Data Foundation
Designed
• Auth-event schema + pseudonymisation • 9-scenario synthetic generator • Canonical Parquet dataset • Separate ground-truth label file • Quality report & manifest
Phase 3
Rule Engine + FastAPI
Planned
• Threshold rules (rate, IP count) • Geo-delta / impossible-travel check • FastAPI ingest service • POST /events, GET /alerts • Integration tests
Phase 4
ML Models + Dashboard
Planned
• Logistic Regression (baseline) • Random Forest (feature importance) • Gradient Boosting (where justified) • Isolation Forest (novel anomalies) • Streamlit SOC dashboard
Phase 5
MLOps + Optional Research
Planned
• MLflow experiment tracking • DVC dataset versioning • SHAP / LIME explainability • Sequence modelling if justified • Performance benchmarking
All phases: no credential storage • defensive only • mypy strict • ≥ 85 % test coverage
Current implementation status: Phase 1 complete; Phase 2 data foundation designed and pending implementation.